# Featuring Score-Movers — Build Spec

For: the two tasks I can't do from here (real assets + code in a repo not in this session) Goal: close the App Store featuring criteria that need design/dev, not metadata. Prepared: June 30, 2026

## TASK A — Harbour: Apple TV screenshot set

Why it matters: the tvOS experience is Harbour's single biggest uniqueness/innovation hook for featuring — but right now there are no Apple TV screenshots on the listing, so the editorial team can't see it. This is the highest-value, lowest-effort asset to add.

### Specs (Apple requirements)

- Resolution: 1920 × 1080 (or 3840 × 2160), landscape, RGB, no alpha, PNG/JPEG.

- Count: up to 10; the first 3 are what 90% of viewers see — front-load the story.

- No device frames, no rounded corners (Apple TV screenshots are full-bleed).

### How to capture (fast)

- Run Harbour-tvOS on an Apple TV simulator (the StoreKit-config setup from earlier still applies).

- Capture each screen: xcrun simctl io booted screenshot ~/Desktop/tv-01.png (or Simulator ▸ File ▸ Save Screen).

- (Optional but recommended) add a short caption headline to each in any design tool.

### The 5-shot story (in order)

| # | Screen | Caption headline |
| --- | --- | --- |
| 1 | Library/Home grid on the TV | Your reading list, on the big screen |
| 2 | The article reader (clean, large type) | Read distraction-free from the couch |
| 3 | Listen / TTS playing an article | Or listen — every article, natural voice |
| 4 | Collections / Recipes view | Articles, recipes, newsletters — organized |
| 5 | A "saved on iPhone → now on TV" framing | Save on your phone. Finish on Apple TV. |

Shot 3 (Listen) is the differentiator — make sure it's in the first three.

### Upload

App Store Connect → Harbour → the tvOS version → Previews and Screenshots → Apple TV → upload. (I can drive this upload once the PNGs exist.)

## TASK B — Prompt Vector: "Prompt of the Day" Home Screen widget

Why it matters: widgets — especially interactive widgets using App Intents — are one of the strongest "uses the latest Apple technology" signals Apple's editorial team rewards. A daily-prompt widget also reinforces the habit loop and gives the app a permanent Home Screen presence.

### Scope (WidgetKit + App Intents, iOS 17+)

Add a Widget Extension target to the Prompt Vector app.

Families to support: systemSmall, systemMedium, systemLarge (+ stretch: Lock Screen accessoryRectangular, StandBy).

Content per family:

- Small: "Prompt of the Day" label + today's prompt title (truncated).

- Medium: title + 2-line snippet + the AI tool it's best for (e.g., "Great for ChatGPT").

- Large: title + fuller snippet + category tag.

Behavior:

- TimelineProvider: one entry, refresh policy .after(nextMidnight) so it rolls to a new prompt daily (or AppIntentTimelineProvider if you want user-selectable categories).

- Deep link: .widgetURL(URL("promptvector://prompt/<id>")) → opens the app to that prompt. (Add the URL scheme handler in-app.)

- Interactive (the featuring flex): an App Intent button — Button(intent: CopyPromptIntent(id:)) — that copies the prompt to the clipboard right from the widget, no app launch. iOS 17 interactive widgets are exactly the "latest tech" editorial looks for.

Accessibility: set .accessibilityLabel("Prompt of the Day: \(prompt.title)") on the widget content; ensure Dynamic Type via system fonts.

Data: the widget reads the day's prompt from a shared App Group container (write the daily prompt from the main app; the widget reads it — no network needed in the widget).

### Definition of done

- Widget extension + App Group configured

- 3 system families render real daily prompt

- Tap deep-links into the app

- Interactive "Copy" App-Intent button works from the widget

- A widget screenshot added to the App Store listing (this itself is a featuring asset)

- Ship in the next Prompt Vector version → then we nominate

## Sequencing

- Harbour TV screenshots first — hours of work, no new code, immediate featuring asset. Ping me and I'll upload them.

- Prompt Vector widget next — a focused dev task; ship it in the next version, then it becomes both a featuring signal and a listing screenshot.

- The moment tvOS 47 / PV 2.0.4 clear review, I file both featuring nominations (pitches already written).